# Sprint Review Meeting

**Date /** December 11th, 2017

**Time /** 9:00am – 9:55am

**Location /** Teardown Lab – B213

**Subject /** User sprint review meeting

## Meeting Parties

* Project Manager
* Client
* Team 2

## Attendees

* Andrew Ha
* Brae Walker
* Cody Berube
* Louis Thibodeau
* Maxwell Haley
* Philip Dumaresq
* Alain Beauparlant
* Richard Chan

## Invited, but Didn’t Show

* Allan McDonald

## Items Discussed

This Sprint’s goals:

* Get the captcha working
* Core program vs general education
* Retrieving a submitted RAC request

Sprint goals that don't working

* Email validation not working

Things to change

* Left align the checkbox on registration and get rid of the big box around it
* We want to be showing the codes for the competencies.
* AEC programs don't have general education competencies, only DECs do. So Microsoft Networks and Security Administrator does NOT have general education.
* The comment box needs to be bigger. Width of the whole interface, and it needs to be provide an example, not comments
* Needs to be mobile responsive
* There should be a confirmation on removing the file - make sure the user wants to remove it.
* Make the radio buttons larger
* Typo in Competency
* Comments should only appear if they exist. Candidate should not see the content-specialist's comments.
* Formatting error on the Upload documents headers
* Moving to the about page will force the RAC request to be submitted
* Your Answer -> Candidate's answers/response
* The answers in the submitted RAC request should be seperated and not upper camel cased.

New PBIs and tasks

* The college theming and styling will be done once the college standards have changed.
* Might not offer RAC for CS in the future
* The email needs to be implemented properly
* The captcha isn't working in csdev
* Signaling that the competency has changed in Clara is important
* Downloaded documents need to be displayed on the uploaded RAC request page.
* They can continue to upload documents once they've submitted a RAC request
* There should be an option to print the page out.

Upcoming

* Next semester we're going to be looking at the non-candidate flows
* Not doing as much planing today since we're about to start our winter break
* Next semester we're going to be pushing this out into production

## Actions

|  |  |  |
| --- | --- | --- |
| Action | Person Responsible | Due Date |
| Update backlog board | Team | November 13, 2017 |
| Email user and team with sprint decision | Cody | December 11th, 2017 |
| Write up minutes | Phlip | December 11th, 2017 |

## Decisions

## Follow Up

* We will meet again when we come back in January to discuss where things will go.